CMS Data Model Migration Plan

v2.0 — Finalized Model

Workgroup → Project (direct) · Worksite optional on WG & Job · Business Locations table

March 2026

# Table of Contents

1. Finalized Data Model

2. Design Rationale

3. Use Cases Covered

4. Location Picker — Three Sources

5. Business Locations Table (New)

6. Migration SQL (05_workgroup_project_id.sql)

7. Affected Backend Files

8. Affected Frontend Files

9. Query Migration Guide

10. Backward Compatibility & Rollback

11. Testing Checklist

12. Execution Plan

# 1. Finalized Data Model

## 1.1 Current Model (Before)

Project → Worksite → Workgroup → Job

workgroups.worksite_id  FK → worksites.id  (REQUIRED)

worksites.project_id   FK → projects.id    (REQUIRED)

jobs.workgroup_id      FK → workgroups.id  (REQUIRED)

Workgroups are children of worksites. To query workgroups for a project, you must join through worksites. Every workgroup is locked to one physical site.

## 1.2 New Model (After)

Project ──→ Workgroup ──→ Job

│            │            │

│       contractor_id  worksite_id

│        (optional)    (optional)

│            │

│       worksite_id

│        (optional)

│

├──→ Worksites (project job sites)

│

└──→ Business Locations (org-level: office, warehouse, yard)

SCHEMA CHANGES:

workgroups.project_id   FK → projects.id   (REQUIRED, NEW)

workgroups.worksite_id  FK → worksites.id  (OPTIONAL, was required)

jobs.worksite_id        FK → worksites.id  (OPTIONAL, NEW)

NEW TABLE: business_locations (org-level locations)

## 1.3 Key Concepts

Workgroup = Contractor Contract Unit

A workgroup is a logical grouping of jobs assigned to one contractor within one project. It is the contract unit — 'CoolAir HVAC will do these 5 jobs.' The workgroup belongs to a project, not a worksite. If most of the jobs are at one site, the owner can set worksite_id on the workgroup as a convenience. Otherwise it stays null and each job specifies its own location.

Job = A Task at a Location (Optionally)

A job is a specific task. It may be done at a physical site (Install HVAC at Main St) or may be location-independent (Get county approval, Create floor plan). The worksite_id on jobs is optional. When set, it specifies where the work physically happens — used for GPS check-in validation and worksite-level progress tracking.

Worksite = A Project Job Site

Worksites are physical locations tied to a project: construction sites, customer addresses, branch offices. They provide geo-fencing for check-ins and are the unit of site-level progress tracking. They remain in the worksites table, scoped by project_id.

Business Location = Owner's Own Locations

The business owner's office, warehouse, equipment yard, etc. These exist at the organization level (not project-scoped) and appear in the location picker alongside project worksites. Stored in a new business_locations table.

## 1.4 Location Resolution

When determining the physical location of a job (for GPS check-in, scheduling, or display):

effective_location = COALESCE(job.worksite_id, workgroup.worksite_id)

- If job.worksite_id is set → use that (job-level override).

- Else if workgroup.worksite_id is set → inherit from workgroup.

- Else null → project-level task, no physical location. No GPS validation needed.

# 2. Design Rationale

## 2.1 Why project_id on workgroups?

- Eliminates double-join in 15+ queries (workgroups → worksites → projects becomes workgroups → projects).

- Edit Plan: 'Add Workgroup' only needs project_id. No worksite selection friction.

- Scaffold creation: no need to create a dummy worksite before creating workgroups.

- One workgroup can have jobs at multiple sites — the workgroup is a contract, not a location.

## 2.2 Why worksite_id optional on workgroups?

- 90% of construction workgroups are at one site — setting worksite_id on the workgroup is a convenience.

- 10% span sites (multi-site electrical contract, design consultant) — worksite_id stays null.

- During planning, the owner may not know the site yet — null is valid.

## 2.3 Why worksite_id optional on jobs?

- Most jobs inherit from their workgroup's worksite — no need to set explicitly.

- Jobs like 'Get county approval' or 'Create floor plans for 3 sites' are not at one location.

- Delivery route jobs override with individual customer locations.

- When set on a job, it overrides the workgroup's default (COALESCE pattern).

## 2.4 Why a separate business_locations table?

- Worksites are project-scoped. Business locations are org-scoped — they exist across projects.

- The owner's warehouse appears in every project's location picker without duplicating data.

- Contractor locations come from the contractors table (already has address fields).

- The location picker queries three sources: worksites (project), business_locations (org), contractors (if assigned).

# 3. Use Cases Covered

## 3.1 Standard Construction: Per-Site Workgroups

ABC Properties has 3 worksites. Electrical workgroup at Main St, separate Electrical workgroup at Oak Ave. Each workgroup has worksite_id = that site. All jobs inherit the site. Works identically to today.

## 3.2 Multi-Site Contractor

Spark Electric does electrical across all 3 sites. One workgroup 'Electrical — Spark Electric' with project_id set, worksite_id = null. Jobs specify their own worksite_id: Job 1 at Main St, Job 2 at Oak Ave.

## 3.3 Design / Permitting (No Physical Site)

'Design Consultants' workgroup with project_id, worksite_id = null. Job 'Create floor plans' has worksite_id = null (done remotely). Job 'Get county approval for all sites' has worksite_id = null (covers the whole project). These are project-level tasks.

## 3.4 Logistics / Delivery Routes

'Morning Delivery Route' workgroup with project_id, worksite_id = null. Each job is a delivery stop: Job 1 worksite = Customer A, Job 2 worksite = Customer B. GPS check-in validates against each job's worksite.

## 3.5 Pickup from Warehouse

Job 'Load materials at warehouse' — the owner picks their warehouse from the location picker (business_locations table). Job 'Deliver to Customer A site' — picks the project worksite. Both jobs in the same delivery workgroup.

## 3.6 Fleet Maintenance

'Engine Service — Fleet' workgroup, no default site. Job 1 'Service Unit #4401' at Branch A (business_location). Job 2 'Service Unit #5502' at Branch B (business_location). Each maintenance task is at a specific branch.

## 3.7 Single-Site Residential

Thornwood Estate: one worksite. All workgroups set worksite_id = that site. All jobs inherit. Simplest case — identical to current model but with project_id shortcut.

# 4. Location Picker — Three Sources

When the user assigns a worksite to a workgroup or job, a unified location picker queries three sources and merges results into a single dropdown:

| Source | Table | Scope | Example |
| --- | --- | --- | --- |
| Project Sites | worksites | WHERE project_id = :pid | 123 Main St, Austin TX |
| Business Locations | business_locations | WHERE org_id = :oid | Main Office, HQ Warehouse |
| Contractor Locations | contractors | WHERE id = :contractor_id (if WG has contractor) | Spark Electric Shop |

## 4.1 Picker UI Sections

- Section 1: 'Project Sites' — worksites for this project. Most common selection.

- Section 2: 'Your Locations' — business locations (office, warehouse, yard). Shown if any exist.

- Section 3: 'Contractor' — the assigned contractor's address. Shown only if a contractor is assigned to the workgroup.

- Section 4: 'None / Project-Level' — clear selection. For tasks with no physical location.

- Search bar at top to filter across all sections.

## 4.2 API Endpoint

GET /api/locations/picker?project_id={pid}&workgroup_id={wgid}

Returns a merged list with source labels. The workgroup_id is optional — if provided, includes the contractor's location. Backend queries all three tables and merges.

# 5. Business Locations Table (New)

## 5.1 Schema

CREATE TABLE IF NOT EXISTS business_locations (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

org_id UUID REFERENCES organizations(id) NOT NULL,

name TEXT NOT NULL,           -- 'Main Office', 'Equipment Yard'

location_type TEXT DEFAULT 'office'

CHECK (location_type IN ('office', 'warehouse', 'yard',

'shop', 'storage', 'branch', 'other')),

address_line1 TEXT,

address_line2 TEXT,

city TEXT,

state TEXT,

zip_code TEXT,

phone TEXT,

geo_latitude DECIMAL(10,7),

geo_longitude DECIMAL(10,7),

geo_fence_radius_m INTEGER DEFAULT 200,

is_default BOOLEAN DEFAULT FALSE,  -- default location for new projects

is_active BOOLEAN DEFAULT TRUE,

created_at TIMESTAMPTZ DEFAULT NOW(),

updated_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_biz_loc_org ON business_locations(org_id);

CREATE INDEX idx_biz_loc_active ON business_locations(org_id, is_active);

## 5.2 RLS

ALTER TABLE business_locations ENABLE ROW LEVEL SECURITY;

CREATE POLICY "Users see own org locations"

ON business_locations FOR SELECT

USING (org_id = (SELECT org_id FROM user_profiles WHERE id = auth.uid()));

CREATE POLICY "Users manage own org locations"

ON business_locations FOR ALL

USING (org_id = (SELECT org_id FROM user_profiles WHERE id = auth.uid()));

## 5.3 Relationship to Worksites

Business locations and worksites are SEPARATE tables. They share a similar shape (address, geo-fence) but have different scopes:

- worksites: project-scoped, represent job sites. Have project_id FK.

- business_locations: org-scoped, represent the owner's fixed locations. Have org_id FK.

The location picker merges both into a unified dropdown. When a business location is selected for a job, the job.worksite_id is NOT set to the business_location.id (different tables). Instead, a worksite record is auto-created for the project from the business location, and job.worksite_id points to that worksite. This preserves the FK constraint while keeping the location picker simple.

Alternative: Add a nullable business_location_id FK on jobs alongside worksite_id. Phase 2 decision — for MVP, the auto-create-worksite approach is simpler.

# 6. Migration SQL (05_workgroup_project_id.sql)

## 6.1 Part A: Workgroup project_id + optional worksite_id

-- Add project_id to workgroups

ALTER TABLE workgroups

ADD COLUMN IF NOT EXISTS project_id UUID REFERENCES projects(id);

-- Backfill from existing worksite → project

UPDATE workgroups wg

SET project_id = ws.project_id

FROM worksites ws

WHERE wg.worksite_id = ws.id

AND wg.project_id IS NULL;

-- Make required (all rows now backfilled)

ALTER TABLE workgroups

ALTER COLUMN project_id SET NOT NULL;

-- Make worksite_id optional

ALTER TABLE workgroups

ALTER COLUMN worksite_id DROP NOT NULL;

-- Index for primary query pattern

CREATE INDEX IF NOT EXISTS idx_workgroups_project

ON workgroups(project_id);

## 6.2 Part B: Job worksite_id

-- Add optional worksite_id to jobs

ALTER TABLE jobs

ADD COLUMN IF NOT EXISTS worksite_id UUID REFERENCES worksites(id);

-- Backfill from workgroup's worksite

UPDATE jobs j

SET worksite_id = wg.worksite_id

FROM workgroups wg

WHERE j.workgroup_id = wg.id

AND j.worksite_id IS NULL

AND wg.worksite_id IS NOT NULL;

CREATE INDEX IF NOT EXISTS idx_jobs_worksite

ON jobs(worksite_id);

## 6.3 Part C: Business locations table

(SQL from Section 5.1 — CREATE TABLE + indexes + RLS)

## 6.4 Verification

-- All workgroups have project_id

SELECT count(*) as orphans FROM workgroups WHERE project_id IS NULL;

-- Expected: 0

-- project_id matches worksite path

SELECT count(*) as mismatches FROM workgroups wg

JOIN worksites ws ON ws.id = wg.worksite_id

WHERE wg.project_id != ws.project_id;

-- Expected: 0

# 7. Affected Backend Files

## 7.1 High Impact

| File | Change |
| --- | --- |
| dashboard_queries.py | get_owner_dashboard: query workgroups by project_id directly. LEFT JOIN worksites for display grouping. Handle null worksite_id. |
| scaffold.py | create_from_scaffold: set workgroup.project_id. Worksite creation becomes optional. |
| gantt_assembler.py | Group workgroups by worksite_id for display. Handle null (group under project name). |
| dependency_changes.py | Simplify _get_service: query workgroups by project_id. |

## 7.2 Medium Impact

| File | Change |
| --- | --- |
| models/workgroup.py | Add project_id to Create/Response. Make worksite_id optional. |
| models/job.py | Add optional worksite_id to Create/Response. |
| workgroup_repository.py | Add get_by_project(project_id). Update create signature. |
| template_queries.py | create_from_project: query workgroups by project_id. |

## 7.3 New Files

| File | Purpose |
| --- | --- |
| models/business_location.py | Pydantic models for business locations CRUD. |
| routers/locations.py | GET /api/locations/picker + business locations CRUD. |
| db/interfaces/location_repository.py | IBusinessLocationRepository interface. |
| db/providers/supabase/location_queries.py | Supabase implementation. |

# 8. Affected Frontend Files

## 8.1 Type Changes

| File | Change |
| --- | --- |
| types/dashboard.ts | DashboardWorkgroup: add project_id, worksite_id optional. DashboardJob: add optional worksite_id. |
| types/gantt.ts | GanttWorkgroup: add project_id. GanttJob: add optional worksite_id. |
| types/location.ts (NEW) | BusinessLocation, LocationPickerItem, LocationSource types. |

## 8.2 Component Changes

| File | Change |
| --- | --- |
| dashboardBridge.ts | Handle workgroups with null worksite_id. Group under project name or 'General'. |
| ganttBridge.ts | Same null worksite handling for Gantt display. |
| CardView.tsx | Show 'General' section for WGs without worksite. Or flatten into project-level view. |
| GanttView.tsx | Handle null worksite grouping row. |
| LocationPicker.tsx (NEW) | Unified location dropdown querying three sources. |

# 9. Query Migration Guide

## 9.1 All workgroups for a project

Before

SELECT wg.* FROM workgroups wg

JOIN worksites ws ON ws.id = wg.worksite_id

WHERE ws.project_id = :project_id

After

SELECT wg.* FROM workgroups wg

WHERE wg.project_id = :project_id

## 9.2 Workgroups grouped by worksite (display)

SELECT wg.*, ws.name as worksite_name

FROM workgroups wg

LEFT JOIN worksites ws ON ws.id = wg.worksite_id

WHERE wg.project_id = :project_id

ORDER BY ws.name NULLS LAST, wg.title

## 9.3 Job physical location (GPS check-in)

SELECT COALESCE(j.worksite_id, wg.worksite_id) as effective_site

FROM jobs j

JOIN workgroups wg ON wg.id = j.workgroup_id

WHERE j.id = :job_id

## 9.4 Location picker results

-- 1. Project worksites

SELECT id, name, address_line1, 'project_site' as source

FROM worksites WHERE project_id = :pid

-- 2. Business locations

SELECT id, name, address_line1, 'business_location' as source

FROM business_locations WHERE org_id = :oid AND is_active = true

-- 3. Contractor location (if contractor assigned)

SELECT id, company_name as name, address as address_line1,

'contractor' as source

FROM contractors WHERE id = :contractor_id

# 10. Backward Compatibility & Rollback

## 10.1 Additive Only

- Migration ADDS columns (project_id on workgroups, worksite_id on jobs) and a new table (business_locations).

- No columns removed. No renames. No data deleted.

- Existing worksite_id values on workgroups are preserved — they become the optional default.

- Old queries still work (extra join, but functionally correct).

## 10.2 Dual-Read Period

Both old and new query patterns work simultaneously. Backend files can be migrated one at a time. Each file is independently testable.

## 10.3 Rollback SQL

-- Full rollback (if needed)

ALTER TABLE workgroups DROP COLUMN IF EXISTS project_id;

ALTER TABLE workgroups ALTER COLUMN worksite_id SET NOT NULL;

ALTER TABLE jobs DROP COLUMN IF EXISTS worksite_id;

DROP TABLE IF EXISTS business_locations;

No data loss — worksite_id values were never removed from workgroups.

# 11. Testing Checklist

## 11.1 After SQL Migration

- 0 workgroups with NULL project_id.

- All workgroup project_ids match their worksite's project_id (consistency check).

- All existing workgroups still have worksite_id set (backfill preserved values).

- Jobs backfilled with worksite_id from their workgroup.

- business_locations table exists with correct schema.

- Dashboard, Gantt, and Scaffold all load correctly (no code changes yet).

## 11.2 After Backend Migration

- All 4 projects render correctly on the dashboard.

- ProjectDetailPage: Overview, Timeline, Budget tabs all load.

- Create a new project via scaffold — workgroups get project_id set.

- Create a project with workgroups that have no worksite — verify null is accepted.

- Sensitivity analysis and Gantt compute correctly.

## 11.3 Regression

- ABC Properties (multi-site): workgroups grouped by site correctly.

- Thornwood (single-site): all workgroups under one site.

- Invoice dashboard: worksite names still display.

- GPS check-in: COALESCE resolves correct location.

# 12. Execution Plan

## 12.1 Phase 1: SQL Migration (Zero Code Changes)

- Run 05_workgroup_project_id.sql in Supabase.

- Run verification queries.

- Confirm all pages still load (old queries still work).

## 12.2 Phase 2: Backend (Incremental, File-by-File)

- Update dashboard_queries.py (highest impact, simplifies most queries).

- Update scaffold.py (set project_id on workgroup creation).

- Update models (workgroup.py, job.py).

- Update dependency_changes.py.

- Create business_locations model + repository + router.

- Create location picker endpoint.

## 12.3 Phase 3: Frontend

- Update TypeScript types.

- Update dashboardBridge.ts and ganttBridge.ts.

- Update CardView.tsx and GanttView.tsx for null worksite display.

- Build LocationPicker component.

## 12.4 Phase 4: Edit Plan Feature

- Builds on the new model — add workgroup to project directly.

- LocationPicker integrated into workgroup and job editors.

- ContractorPicker for workgroup assignment.

## 12.5 Estimated Impact

| Phase | Risk | Files | Can Ship Alone |
| --- | --- | --- | --- |
| 1. SQL migration | Low | 1 SQL | Yes |
| 2. Backend | Medium | ~12 Python | Yes (per file) |
| 3. Frontend | Low-Med | ~8 TS/TSX | Yes |
| 4. Edit Plan | Medium | ~13 new | Yes |