CMS Data Model Migration Plan

v3.0 — Comprehensive Update

Workgroup → Project (direct) · Worksite optional · Business Locations
with Dependency Analyzer Impact Analysis

March 2026

Parent: CMS Project, Worksite, Workgroup & Job Architecture v5.0

Companions: Database Abstraction Blueprint v1.0 · Dashboard Cache Architecture v1.1
Redis + Celery Blueprint v1.1 · Dependency Analyzer Blueprint v2.1

# Change Log

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | Feb 2026 | Initial draft. Workgroup project_id concept, basic SQL migration. |
| 2.0 | Mar 2026 | Finalized model. Business locations table, location picker, full migration SQL, affected files inventory, query migration guide, testing checklist, execution plan. |
| 3.0 | Mar 2026 | Cross-document audit against 6 architecture docs + actual codebase. Added: 12 gap resolutions, Alembic migration requirement, cache flush step, dependency analyzer impact analysis (line-level), gantt assembler virtual worksite pattern, check-in schema decision, progress cascade branching, cross-site validation fix, interface contract changes (IWorkgroupRepository, IDashboardRepository), Pydantic model field changes, corrected Phase 2 internal ordering, recommended start sequence. |

# Table of Contents

# 1. Finalized Data Model

## 1.1 Current Model (Before)

Project → Worksite → Workgroup → Job

- workgroups.worksite_id FK → worksites.id (REQUIRED)

- worksites.project_id FK → projects.id (REQUIRED)

- jobs.workgroup_id FK → workgroups.id (REQUIRED)

Workgroups are children of worksites. To query workgroups for a project, you must join through worksites. Every workgroup is locked to one physical site.

## 1.2 New Model (After)

Project ──→ Workgroup ──→ Job

Schema changes:

- workgroups.project_id FK → projects.id (REQUIRED, NEW)

- workgroups.worksite_id FK → worksites.id (OPTIONAL, was required)

- jobs.worksite_id FK → worksites.id (OPTIONAL, NEW)

- NEW TABLE: business_locations (org-level locations)

- NEW TABLE PATTERN: virtual worksite for project-level workgroups in dashboard response (v3)

## 1.3 Key Concepts

Workgroup = Contractor Contract Unit. A workgroup is a logical grouping of jobs assigned to one contractor within one project. It belongs to a project, not a worksite. If most jobs are at one site, the owner can set worksite_id as a convenience. Otherwise it stays null.

Job = A Task at a Location (Optionally). The worksite_id on jobs is optional. When set, it specifies where the work physically happens. Used for GPS check-in validation and worksite-level progress tracking.

Worksite = A Project Job Site. Physical locations tied to a project. They provide geo-fencing for check-ins and are the unit of site-level progress tracking.

Business Location = Owner’s Own Locations. The business owner’s office, warehouse, yard. Org-scoped, not project-scoped. Stored in a new business_locations table.

## 1.4 Location Resolution

effective_location = COALESCE(job.worksite_id, workgroup.worksite_id)

- If job.worksite_id is set → use that (job-level override).

- Else if workgroup.worksite_id is set → inherit from workgroup.

- Else null → project-level task, no physical location. No GPS validation needed.

# 2. v3 Gap Analysis — Cross-Document Audit

This section documents every gap found by cross-referencing the migration plan against six architecture documents and the actual codebase directory structure. Each gap has a severity, the affected phase, and the resolution.

## 2.1 Gap Summary

| # | Gap | Severity | Phase | Status |
| --- | --- | --- | --- | --- |
| 1 | Gantt assembler: workgroups without worksite are invisible in enriched output | Critical | P2 | Virtual worksite pattern |
| 2 | Cross-site dependency validation rejects project-level WGs (line 496) | Critical | P2 | Skip check when either WG has no site |
| 3 | site_checkins.worksite_id NOT NULL breaks for location-less jobs | Critical | P1 | Block check-ins; no schema change |
| 4 | Dashboard JSON shape change needs cache flush (Rule 5) | High | P2 | Add flush step after deploy |
| 5 | No Alembic migration (Abstraction Blueprint §9) | High | P1 | Create Alembic version file |
| 6 | No consistency constraint: WG worksite could reference wrong project | High | P1 | Add trigger or app-level check |
| 7 | RLS policies on workgroups still chain through worksites | High | P1 | Update RLS to use project_id |
| 8 | Progress cascade skips worksite layer for null-site WGs | High | P2 | Branch in progress_calculator.py |
| 9 | IWorkgroupRepository.list_workgroups keyed only on worksite_id | High | P2 | Add list_by_project method |
| 10 | Sensitivity cache stale after migration | Medium | P2 | Include in cache flush |
| 11 | Business location → worksite auto-creation logic undefined | Medium | P3 | Defer to Phase 4 (Edit Plan) |
| 12 | Location picker query column name mismatch | Low | P2 | Fix in location_queries.py |

# 3. Dependency Analyzer Impact Analysis

The Dependency Analyzer (1,667 lines across dependency_analyzer.py + dag_engine.py + dependency.py) is the most complex service in the CMS. This section documents the line-level impact of the data model migration on the analyzer, the gantt assembler, and the dependency_changes router.

## 3.1 Safe Components (No Changes Required)

DAGAnalyzer (dag_engine.py, 580 lines): Operates on abstract DAGNode(id, duration, is_complete) and DAGEdge(from_id, to_id). Zero worksite references. All 8 primitives are untouched.

DependencyService methods 1, 3–9: health_snapshot, simulate_scenarios, criticality_ranking, detect_resource_conflicts, parallel_work_analysis, detect_bottlenecks, cash_flow_projection, completion_forecast — none reference worksite_id. All safe.

DependencyService.__init__ and graph construction (_build_wg_nodes, _build_wg_edges, _build_job_nodes, _build_job_edges): These convert ProjectGraph into DAGNode/DAGEdge format. No worksite references. Safe.

## 3.2 Issue 1: Cross-Site Dependency Validation (Line 496)

In validate_changes() method, the change validation pipeline checks:

if from_wg and to_wg and from_wg.worksite_id != to_wg.worksite_id:

errors.append(ValidationError(code="CROSS_SITE", ...))

Post-migration, a workgroup at a specific site and a project-level workgroup (worksite_id = "") would fail this check. The dependency would be incorrectly rejected as cross-site.

Resolution: Change line 496 to skip the check when either workgroup has no worksite:

if (from_wg and to_wg

and from_wg.worksite_id and to_wg.worksite_id

and from_wg.worksite_id != to_wg.worksite_id):

## 3.3 Issue 2: Gantt Assembler Virtual Worksite (Critical)

The gantt_assembler.py function assemble_gantt_data() iterates dashboard_data["worksites"] → ws["workgroups"] to build enriched output. Workgroups with null worksite_id are never nested under any worksite in the dashboard response — they exist in the graph (flat list) but not in the enriched worksites array. The frontend receives GanttData where these workgroups have analysis data but no display entry.

Resolution: Virtual Worksite Pattern

In the Supabase provider’s get_owner_dashboard() implementation, after querying workgroups by project_id, any workgroup with null worksite_id gets grouped under a synthetic worksite entry:

{

"id": "project-level",

"name": "Project Tasks",

"status": "active",

"workgroups": [ ...workgroups with null worksite_id ]

}

This preserves the worksites → workgroups nesting that the gantt assembler, dashboardBridge.ts, ganttBridge.ts, CardView.tsx, and GanttView.tsx all expect. The gantt assembler needs zero code changes. The frontend treats it as another worksite section (displayed as "General" or "Project Tasks").

## 3.4 Issue 3: Sensitivity Analysis Per-Site Aggregation

The sensitivity_analysis() method (line 1367) groups entries by worksite_id for SiteSensitivity aggregation. Workgroups with empty worksite_id are skipped (the if entry.worksite_id: guard). This means project-level workgroups appear in the top-level entries list and top_risks, but not in site_sensitivities.

Resolution: Acceptable for MVP. The per-workgroup sensitivity data is complete. Only the per-site roll-up excludes project-level workgroups. Future enhancement: add a "Project-Level" virtual site entry in the aggregation, matching the virtual worksite pattern above.

## 3.5 Pydantic Model Changes (dependency.py)

| Field | Current | Change |
| --- | --- | --- |
| WorkgroupNode.worksite_id | str = "" | Optional[str] = "" (clarify intent; empty string already safe) |
| GanttWorkgroup.worksite_id | str (required) | str = "" (WILL BREAK without this — null from DB causes validation error) |
| SensitivityEntry.worksite_id | str = "" | No change needed (already defaults to empty) |

# 4. Interface Contract Changes

All changes must be made to both the interface (ABC) and the Supabase provider implementation. Per the Database Abstraction Blueprint, ORM models and SQLAlchemy provider must also be updated when ready.

## 4.1 IWorkgroupRepository

Breaking change: list_workgroups(worksite_id: str) — the primary access method is keyed on worksite_id only. Post-migration, the primary query pattern is by project_id.

Changes required:

- Add: list_by_project(project_id: str, status: Optional[str] = None) → list[dict]

- Modify: list_workgroups — change worksite_id parameter to Optional[str] = None

- The existing list_workgroups(worksite_id) signature is retained for worksite-scoped views (WorksiteDetail page)

## 4.2 IDashboardRepository

Shape change: get_owner_dashboard() response must handle workgroups with null worksite_id. The docstring says "project → worksites → workgroups → jobs" — update to note that project-level workgroups appear under a virtual worksite entry.

Shape change: get_pending_workgroups() returns worksite_name per workgroup. When worksite_id is null, worksite_name is null. Docstring must note this.

Safe: get_project_graph() already returns a flat workgroup list with worksite_id as a field. Only needs to include project_id in each workgroup dict and tolerate null worksite_id.

## 4.3 IJobRepository

No interface changes required. All methods are keyed on workgroup_id or job_id. The new worksite_id field on jobs flows through create_job(data: dict) without interface signature changes.

## 4.4 Pydantic Model Changes (app/models/)

| Model | Field Change | Impact |
| --- | --- | --- |
| WorkgroupCreate | worksite_id: str → Optional[str] = None | Add: project_id: str (required) |
| WorkgroupResponse | worksite_id: str → Optional[str] = None | Add: project_id: str |
| WorkgroupDetail | Inherits from WorkgroupResponse | Automatic (no code change) |
| JobCreate | Add: worksite_id: Optional[str] = None | New optional field |
| JobResponse | Add: worksite_id: Optional[str] = None | New optional field |
| CheckinCreate | No change (worksite resolved server-side) | Router must block when COALESCE = null |
| GanttWorkgroup | worksite_id: str → str = "" | BREAKS without this change |

# 5. Migration SQL (05_workgroup_project_id.sql)

## 5.1 Part A: Workgroup project_id + optional worksite_id

-- Add project_id to workgroups

ALTER TABLE workgroups

ADD COLUMN IF NOT EXISTS project_id UUID REFERENCES projects(id);

-- Backfill from existing worksite → project

UPDATE workgroups wg

SET project_id = ws.project_id

FROM worksites ws

WHERE wg.worksite_id = ws.id

AND wg.project_id IS NULL;

-- Make required

ALTER TABLE workgroups ALTER COLUMN project_id SET NOT NULL;

-- Make worksite_id optional

ALTER TABLE workgroups ALTER COLUMN worksite_id DROP NOT NULL;

-- Index for primary query pattern

CREATE INDEX IF NOT EXISTS idx_workgroups_project ON workgroups(project_id);

## 5.2 Part B: Job worksite_id

ALTER TABLE jobs ADD COLUMN IF NOT EXISTS worksite_id UUID REFERENCES worksites(id);

-- Backfill from workgroup

UPDATE jobs j SET worksite_id = wg.worksite_id

FROM workgroups wg WHERE j.workgroup_id = wg.id

AND j.worksite_id IS NULL AND wg.worksite_id IS NOT NULL;

CREATE INDEX IF NOT EXISTS idx_jobs_worksite ON jobs(worksite_id);

## 5.3 Part C: Business locations table

(CREATE TABLE + indexes + RLS from original v2 Section 5.1 — unchanged.)

## 5.4 v3 Addition: Pre-Migration Sanity Check

Run before Part A to catch orphaned workgroups that would block the NOT NULL constraint:

-- Verify all workgroups have valid worksite_id

SELECT wg.id, wg.title FROM workgroups wg

LEFT JOIN worksites ws ON ws.id = wg.worksite_id

WHERE ws.id IS NULL;

-- Expected: 0 rows. If any found, fix before proceeding.

## 5.5 v3 Addition: Consistency Trigger

Enforce that workgroup.worksite_id (when set) references a worksite in the same project:

CREATE OR REPLACE FUNCTION check_wg_worksite_project()

RETURNS TRIGGER AS $$

BEGIN

IF NEW.worksite_id IS NOT NULL THEN

IF NOT EXISTS (

SELECT 1 FROM worksites

WHERE id = NEW.worksite_id AND project_id = NEW.project_id

) THEN

RAISE EXCEPTION 'worksite does not belong to same project';

END IF;

END IF;

RETURN NEW;

END; $$ LANGUAGE plpgsql;

CREATE TRIGGER trg_wg_worksite_project

BEFORE INSERT OR UPDATE ON workgroups

FOR EACH ROW EXECUTE FUNCTION check_wg_worksite_project();

## 5.6 Verification Queries

-- All workgroups have project_id

SELECT count(*) as orphans FROM workgroups WHERE project_id IS NULL;

-- Expected: 0

-- project_id matches worksite path (for WGs with worksite set)

SELECT count(*) as mismatches FROM workgroups wg

JOIN worksites ws ON ws.id = wg.worksite_id

WHERE wg.project_id != ws.project_id;

-- Expected: 0

## 5.7 v3 Addition: Alembic Migration

Per the Database Abstraction Blueprint Section 9, all schema changes must go through Alembic. Create an Alembic version file that mirrors the raw SQL above:

# alembic/versions/002_workgroup_project_id.py

def upgrade():

op.add_column('workgroups', sa.Column('project_id', UUID, sa.ForeignKey('projects.id')))

# ... backfill, set NOT NULL, drop NOT NULL on worksite_id

op.add_column('jobs', sa.Column('worksite_id', UUID, sa.ForeignKey('worksites.id')))

# ... create business_locations table

def downgrade():

op.drop_column('workgroups', 'project_id')

op.alter_column('workgroups', 'worksite_id', nullable=False)

op.drop_column('jobs', 'worksite_id')

op.drop_table('business_locations')

# 6. Query Migration Guide

## 6.1 All workgroups for a project

Before:

SELECT wg.* FROM workgroups wg

JOIN worksites ws ON ws.id = wg.worksite_id

WHERE ws.project_id = :project_id

After:

SELECT wg.* FROM workgroups wg WHERE wg.project_id = :project_id

## 6.2 Workgroups grouped by worksite (display)

SELECT wg.*, ws.name as worksite_name FROM workgroups wg

LEFT JOIN worksites ws ON ws.id = wg.worksite_id

WHERE wg.project_id = :project_id

ORDER BY ws.name NULLS LAST, wg.title

## 6.3 Job physical location (GPS check-in)

SELECT COALESCE(j.worksite_id, wg.worksite_id) as effective_site_id,

ws.geo_latitude, ws.geo_longitude, ws.geo_fence_radius_m

FROM jobs j

JOIN workgroups wg ON wg.id = j.workgroup_id

LEFT JOIN worksites ws ON ws.id = COALESCE(j.worksite_id, wg.worksite_id)

WHERE j.id = :job_id

v3 note: When COALESCE returns NULL, ws.* is all NULL. The check-in router must return 422 with message: "This job has no assigned location. GPS check-in is not required."

## 6.4 v3 Addition: Dashboard query (highest impact)

The dashboard query must handle workgroups with null worksite_id by creating a virtual worksite group. The Supabase provider implementation changes from querying worksites-then-workgroups to querying workgroups directly by project_id, then grouping into the worksite structure with a "Project Tasks" virtual entry for site-less workgroups.

## 6.5 v3 Addition: Progress cascade query

The progress cascade must branch for workgroups without a worksite:

-- Standard: Job → WG → Worksite → Project

-- New: Job → WG → Project (skip worksite when wg.worksite_id IS NULL)

-- Worksite progress (only WGs with worksite_id set)

UPDATE worksites SET progress_pct = (

SELECT COALESCE(AVG(wg.progress_pct), 0)

FROM workgroups wg WHERE wg.worksite_id = worksites.id

) WHERE id IN (SELECT DISTINCT worksite_id FROM workgroups WHERE worksite_id IS NOT NULL AND project_id = :pid);

-- Project progress (ALL workgroups, weighted by budget)

UPDATE projects SET progress_pct = (

SELECT COALESCE(SUM(wg.progress_pct * wg.budget) / NULLIF(SUM(wg.budget), 0), 0)

FROM workgroups wg WHERE wg.project_id = :pid

) WHERE id = :pid;

# 7. Affected Files — Complete Inventory

## 7.1 Interfaces (app/db/interfaces/)

| File | Action | Change |
| --- | --- | --- |
| workgroup_repository.py | MODIFY | Add list_by_project(). Make list_workgroups worksite_id optional. |
| dashboard_repository.py | MODIFY | Update docstrings for null worksite in response shapes. |
| job_repository.py | NO CHANGE | All methods keyed on workgroup_id or job_id. |
| location_repository.py | NEW | IBusinessLocationRepository interface. |

## 7.2 Providers (app/db/providers/supabase/)

| File | Action | Change |
| --- | --- | --- |
| dashboard_queries.py | REWRITE | Query by project_id. Virtual worksite grouping. Null handling. |
| workgroup_queries.py | MODIFY | Add list_by_project(). Update create() for project_id. |
| job_queries.py | MODIFY | Add worksite_id to create/response. |
| location_queries.py | NEW | Supabase provider for business locations. |

## 7.3 Models (app/models/)

| File | Action | Change |
| --- | --- | --- |
| workgroup.py | MODIFY | Add project_id to Create/Response. Make worksite_id optional. |
| job.py | MODIFY | Add optional worksite_id to Create/Response. |
| dependency.py | MODIFY | GanttWorkgroup.worksite_id: str → str = "". WorkgroupNode clarify Optional. |
| business_location.py | NEW | Pydantic models for business locations CRUD. |

## 7.4 Services (app/services/) — v3 addition

| File | Action | Change |
| --- | --- | --- |
| dependency_analyzer.py | MODIFY | Line 496: fix cross-site validation for null worksite_id. |
| gantt_assembler.py | NO CHANGE | Virtual worksite pattern in dashboard response handles this. |
| dag_engine.py | NO CHANGE | Pure graph engine. Zero worksite references. |
| progress_calculator.py | MODIFY | Branch cascade for WGs without worksite. |

## 7.5 Routers (app/routers/)

| File | Action | Change |
| --- | --- | --- |
| dashboard.py | MODIFY | Cache flush on deploy. Verify response shape. |
| scaffold.py | MODIFY | Set project_id on workgroup creation. |
| dependency_changes.py | NO CHANGE | _get_service and _build_worksite_lookup handle null gracefully. |
| workgroups.py | MODIFY | Create/update with project_id. |
| checkins.py | MODIFY | Block check-in when COALESCE resolves to null. |
| locations.py | NEW | Location picker + business locations CRUD. |

# 8. Execution Plan

## 8.1 Phase 1: SQL Migration (Zero Code Changes)

Risk: Low. Can ship alone. Existing queries still work via dual-read.

- Run pre-migration sanity check (Section 5.4) — verify 0 orphaned workgroups.

- Run 05_workgroup_project_id.sql Parts A, B, C in Supabase.

- Run consistency trigger (Section 5.5).

- Update RLS policies on workgroups to use project_id directly.

- Run verification queries (Section 5.6).

- Create Alembic version file (Section 5.7) and commit to repo.

- Confirm all pages still load (old queries still work during dual-read period).

## 8.2 Phase 2: Backend (Corrected Internal Ordering)

Risk: Medium. Each step is independently testable and deployable.

Step 2a: Update Pydantic models

- workgroup.py: add project_id to WorkgroupCreate (required) and WorkgroupResponse. Make worksite_id optional in both.

- job.py: add optional worksite_id to JobCreate and JobResponse.

- dependency.py: change GanttWorkgroup.worksite_id to str = "".

- Create business_location.py model.

Step 2b: Update interfaces (ABCs)

- workgroup_repository.py: add list_by_project(project_id). Make list_workgroups worksite_id Optional.

- dashboard_repository.py: update docstrings for null worksite fields.

- Create location_repository.py interface.

Step 2c: Update Supabase providers

- workgroup_queries.py: implement list_by_project(), update create() to accept project_id.

- dashboard_queries.py: rewrite get_owner_dashboard() to query by project_id with virtual worksite grouping.

- job_queries.py: add worksite_id to create/response.

- Create location_queries.py.

Step 2d: Fix dependency analyzer

- dependency_analyzer.py line 496: fix cross-site validation to handle null worksite_id.

Step 2e: Update progress cascade

- progress_calculator.py: branch cascade logic for WGs without worksite.

Step 2f: Update routers

- scaffold.py: set project_id on workgroup creation.

- workgroups.py: pass project_id through.

- checkins.py: block check-in when COALESCE resolves to null.

- Create locations.py router.

Step 2g: Flush caches and deploy

- Redis: DEL cms:cache:dashboard_stats:* (all orgs).

- Redis: DEL cms:cache:sensitivity:* (all projects).

- Redis: DEL cms:cache:gantt:* (all projects, if applicable).

- Deploy. Verify dashboard, Gantt, and Scaffold all load.

## 8.3 Phase 3: Frontend

Risk: Low-Medium. ~8 TS/TSX files.

- Update TypeScript types (DashboardWorkgroup: add project_id, worksite_id optional. DashboardJob: add optional worksite_id).

- Update dashboardBridge.ts and ganttBridge.ts for null worksite handling.

- Update CardView.tsx and GanttView.tsx: display "Project Tasks" section for virtual worksite.

- Build LocationPicker.tsx component.

## 8.4 Phase 4: Edit Plan Feature

Risk: Medium. ~13 new files. Builds on the new model.

- Add workgroup to project directly (no worksite selection required).

- LocationPicker integrated into workgroup and job editors.

- ContractorPicker for workgroup assignment.

- Business location → worksite auto-creation (deferred from Phase 3).

## 8.5 Estimated Impact

| Phase | Risk | Files | New (v3) | Ship? | Depends On |
| --- | --- | --- | --- | --- | --- |
| 1. SQL | Low | 1 SQL + 1 Alembic | +2 (trigger, Alembic) | Yes | — |
| 2. Backend | Medium | ~15 Python | +3 (analyzer, progress, cache flush) | Per step | Phase 1 |
| 3. Frontend | Low-Med | ~8 TS/TSX | 0 | Yes | Phase 2 |
| 4. Edit Plan | Medium | ~13 new | 0 | Yes | Phase 3 |

# 9. Recommended Start Sequence

The migration is designed to be incremental. Here is the recommended order for the first working session, targeting the highest-value changes that unblock everything else:

## 9.1 Session 1: Foundation (2–3 hours)

Goal: Get the SQL migration running and the Pydantic contracts updated so all downstream work has a stable base.

- Run the SQL migration (Phase 1 complete). This is zero-risk and all existing code continues to work.

- Update app/models/workgroup.py — add project_id, make worksite_id optional. This is the single most impactful model change.

- Update app/models/dependency.py — change GanttWorkgroup.worksite_id to str = "". Without this, the Gantt view will break as soon as a null worksite appears.

- Update app/db/interfaces/workgroup_repository.py — add list_by_project() method.

## 9.2 Session 2: Dashboard + Provider (2–3 hours)

Goal: The dashboard and Gantt view work with the new model.

- Update workgroup_queries.py (Supabase provider) — implement list_by_project(), update create().

- Update dashboard_queries.py — rewrite get_owner_dashboard() with virtual worksite grouping. This is the most complex single file change.

- Flush Redis caches.

- Verify: dashboard loads, Gantt view loads, project-level workgroups appear under "Project Tasks".

## 9.3 Session 3: Dependency Analyzer Fix (30 min)

Goal: Protect the analyzer from the model change.

- Fix line 496 in dependency_analyzer.py (cross-site validation).

- Run existing tests to verify all 10 methods still pass.

## 9.4 Session 4: Progress + Check-ins (1–2 hours)

Goal: Background workers handle the new model correctly.

- Update progress_calculator.py with the branching cascade logic.

- Update checkins.py router to block check-ins for location-less jobs.

- Update scaffold.py to set project_id on workgroup creation.

After these four sessions, Phase 2 is complete and the backend is fully migrated. Frontend (Phase 3) and Edit Plan (Phase 4) can proceed independently.

# 10. Testing Checklist

## 10.1 After SQL Migration (Phase 1)

- 0 workgroups with NULL project_id.

- All workgroup project_ids match their worksite’s project_id (consistency check).

- All existing workgroups still have worksite_id set (backfill preserved values).

- Jobs backfilled with worksite_id from their workgroup.

- business_locations table exists with correct schema.

- Consistency trigger fires on mismatched worksite/project insert.

- Dashboard, Gantt, and Scaffold all load correctly (no code changes yet).

## 10.2 After Backend Migration (Phase 2)

- Dashboard loads with virtual worksite grouping for project-level WGs.

- Gantt timeline renders all workgroups including site-less ones.

- Sensitivity analysis includes site-less WGs in entries and top_risks.

- Create workgroup without worksite — verify null is accepted.

- Create workgroup with worksite — verify worksite must belong to same project.

- Dependency between site WG and project-level WG — should succeed (not CROSS_SITE error).

- GPS check-in for job with no location — should return 422 with clear message.

- GPS check-in for job with location — should work as before.

- Progress cascade: complete a job in a site-less WG, verify project progress updates.

- Progress cascade: complete a job in a sited WG, verify worksite + project progress updates.

- All dependency analyzer methods (1–10) produce valid output with mixed site/no-site WGs.

## 10.3 Regression

- ABC Properties (multi-site): workgroups grouped by site correctly.

- Thornwood (single-site): all workgroups under one site.

- Invoice dashboard: worksite names still display (null shows as "—" or "Project Tasks").

- Redis cache: dashboard_stats, sensitivity, gantt all invalidated and rebuilt correctly.

Parent Document: CMS Project, Worksite, Workgroup & Job Architecture v5.0

Companion Documents: CMS Database Abstraction Blueprint v1.0 · CMS Dashboard Cache Architecture v1.1 · CMS Redis + Celery Blueprint v1.1 · CMS Dependency Analyzer Blueprint v2.1

Version: 3.0 — March 2026